## Slide 1: Student & TA Content (Examples-Book)
Sprint | Dates | TA | Student
1 | Sep 01 – Sep 12 | TA Sprint 1 | Student Sprint 1
2 | Sep 15 – Sep 26 | TA Sprint 2 | Student Sprint 2
3 | Sep 29 – Oct 10 | TA Sprint 3 | Student Sprint 3
4 | Oct 13 – Oct 24 | TA Sprint 4 | Student Sprint 4
5 | Oct 27 – Nov 07 | TA Sprint 5 | Student Sprint 5
6 | Nov 10 – Nov 21 | TA Sprint 6 | Student Sprint 6
7 | Nov 24 – Dec 05 | TA Sprint 7 | Student Sprint 7
Quick Links:
Icebreaker Lab 1
Icebreaker Lab 2
Team Activity Lab 1
Team Activity Lab 2
Task Reminder Lab 1
Task Reminder Lab 2
To be updated
Icebreaker
Task Reminder
Team Activity

## Slide 2: Meeting Schedule
Session | Team Meeting #1 | Lab Session #1 | Team Meeting #2 | Lab Session #2
Duration | 50 min | 1h 50m | 50 min | 1h 50m
Focus | Attendance Project Updates Sprint Planning Q&A | Attendance Icebreaker Stand-ups Team Activity Project Work | Attendance, Project Updates Sprint Review Q&A | Attendance Icebreaker Stand-ups Sprint Retrospective Team Activity Project Work

## Slide 3: Sprint [Enter Number] – Team Meeting #1
Sprint Dates: [Enter Dates]
Project Name: [Enter Name]
Date: [Enter Date]

## Slide 4: Agenda
Stand-up / Project Updates – 10-15 min
Sprint Planning – 20-25 min
Q&A – 10 min
Notes: TA please take attendance and note whether camera is on / team members are present in the meeting

## Slide 5: Stand-up / Project Updates
What have you worked on since last sprint?
What will you commit to before next mentor meeting?
Any hurdles/roadblocks?
Notes: Each Student Answers Questions

## Slide 6: Sprint Planning
Review tasks & priorities in Kanban with mentor
Adjust Kanban board as needed
Confirm next steps & commitments
Notes: TA by utilizing Kanban board together with Mentor and Development Team review & decide on tasks for the sprint

## Slide 7: Q&A
Open time for students → mentor questions

## Slide 8: Thank you

## Slide 9: Sprint [Enter Number] – Lab Session #1
Sprint Dates: [Enter Dates]
Project Name: [Enter Name]
Date: [Enter Date]

## Slide 10: Agenda
Icebreaker – 5-10 min
Sprint Tasks Reminder – 5 min
Stand-up – 10-15 min
Team Activity – 20-25 min
Project Work – 55-60 min

## Slide 11: Icebreaker
Update this slide: 5–10 min activity (see TA MS Teams channel)
Return to TA & Student Content
Notes: Placeholder for Icebreaker please see Teams Channels for Ideas

## Slide 12: Sprint Tasks Reminder (5 min)
Paste Reminder from Student content
Return to TA & Student Contents
Notes: Review sprint tasks & due dates
Focus on Sprint 2 tasks

## Slide 13: Stand-up (10-15 min)
What have you been working on?
What are you working on now?
Any blockers?

## Slide 14: Team Activity (20-25 min)
Team Activity – TA Guidance

## Slide 15: Project Work
Work on sprint tasks
Address blockers

## Slide 16: Thank you

## Slide 17: Sprint [x] – Team Meeting #2
Sprint Dates: [Enter Dates]
Project Name: [Enter Name]
Date: [Enter Date]

## Slide 18: Agenda
Stand-up / Project Updates – 15 min
Sprint Review – 20 min
Q&A – 5 min
Next Steps – 5 min

## Slide 19: Stand-up / Project Updates
What have you worked on since last sprint?
What will you commit to before next mentor meeting?
Any hurdles/roadblocks?

## Slide 20: Sprint Review
Development Team Presents progress (slides, demos, blockers summary)
Transparency over perfection
Mentor feedback & clarifications

## Slide 21: Q&A
Students → mentor questions

## Slide 22: Next Steps
Confirm new task assignments
Update Kanban board

## Slide 23: Thank you

## Slide 24: Sprint [x] – Lab #2
Sprint Dates: [Enter Dates]
Project Name: [Enter Name]
Date: [Enter Date]

## Slide 25: Agenda
Icebreaker – 10 min
Sprint Tasks Reminder – 5 min
Stand-up – 15 min
Retrospective – 25 min
Project Work (50 min)
Note: Sprint 6 & 7: No Project Work (50 min) – Fall Presentation Preparation (Draft or Final)

## Slide 26: Icebreaker (5-10 min)
Update this slide: 5–10 min activity (see TA MS Teams channel)
Return to TA & Student Content

## Slide 27: Sprint Tasks Reminder (5 min)
Return to TA & Student Contents

## Slide 28: Stand-up (10-15 min)
What did you work on?
What are you working on now?
Any blockers?

## Slide 29: Retrospective Improvement Table Last Sprint (5 min)
ACCOUNTABILITY: How Did we Do?
Improvement from previous sprint | Selected | Owner/ Check-in | Status | Notes
Update Kanban daily | Yes | Team | Done | Board stayed current most days
Rotate stand-up facilitator | Yes | Alex | Not done | Forgot to assign names
Prepare sprint review slides earlier | No | - | - | -
Note: If an improvement from the previous sprint worked, then it graduates into the team’s normal process.
Step 1: Review the improvement table from the last sprint. Discuss which items were completed, which are still in progress, and add notes (If you didn’t have retro last sprint please go to next slide: step2 )
Go to next slide: Step 2

## Slide 30: Retrospective (10-15 min)
Brainstorm: Team Reflections
Focus Area | Team Reflection
What Went Well? | Which of our improvements (or team practices) worked and helped us succeed?
What Didn’t Go Well? | Which improvements didn’t stick, or what challenges slowed us down?
What to Improve? | What new or adjusted improvements should we try next sprint?
Step 2: Split the team into pairs. Each pair discusses and writes shared notes for each reflection question, using different color sticky notes (physical or digital) (7 min). Each team attaches notes to the board under the matching column and discusses them. (physical or digital) (7 min).
Go to next slide: Ideas or Step 3

## Slide 31: Retro Example Reflections (Ideas)
Area | Questions for Reflection
Process & Workflow | Are tasks clear and manageable? Is our Kanban board updated? Did sprint planning set us up for success?
Communication & Collaboration | Are we engaging equally in meetings? Do we respond promptly on Teams? Are we listening and respecting each other’s input?
Tools & Technology | Did our tools/scripts/databases support us well? Were there technical blockers? Is version control or repo use consistent?
Knowledge & Skills | Do we feel confident with the tools (SQL, Python, etc.)? Do we need more training, demos, or cross-learning?
Deliverables & Quality | Are documentation and outputs clear and accurate? Did we meet mentor expectations? Are sprint review presentations effective?
Team Dynamics & Culture | Are we attending and arriving on time? Do we feel safe raising blockers? Is workload balanced fairly?
Go to next slide: Step 3

## Slide 32: Retrospective Improvement Table Next Sprint (5 min)
COMMITMENTS: What we want to be focused?
Suggested Improvement | Selected for Next Sprint | Owner/ Check-in | Status | Notes
Update Kanban daily | Yes | Team |  | 
Rotate stand-up facilitator | Yes | Alex |  | 
Prepare sprint review slides earlier | No | – |  | 
Improve response time in Teams | No | – |  | 
Step 3: Write all action items from Brainstorm step in the table. As a group, select 1–2 items to carry forward into the next sprint, prioritize them, and assign an owner.

## Slide 33: Team Activity
Deck Contents

## Slide 34: Project Work
Continue sprint tasks
Address blockers & retrospective items
Note: Sprint 5 & 7: Presentation Preparation (Draft or Final)

## Slide 35: Thank you